## Slide 1
Chapter 1

## Slide 2: An Overview of Systems Analysis and Design
Systems Analysis and Design in a Changing World 7th Ed
Chapter 1
Satzinger, Jackson & Burd

## Slide 3: Chapter 1 Outline
Software Development and Systems Analysis and Design
Systems Development Lifecycle (SDLC)
Iterative Development
Introduction to Ridgeline Mountain Outfitters (RMO)
Developing RMO’s Tradeshow Systems
The Rest of the Book

## Slide 4: Software Development
Computer application (app) – a computer software program that executes on a computing device to carry out specific functions
  Modest scope (for example, a weather app, a puzzle game on mobile device)
Information system – a set of interrelated components that collects, processes, stores, and provides as output the information needed to complete business tasks
  Broader in scope than “app”
  Includes database and related manual processes
  For example, the TradeMe server-end consisting of a database to store customers, listings, images.
Key roles – end user, developer, owner (organization)
Notes: Scope is described as the number of devices interacting with each other. An application is often standalone hence runs independently on a single device.
Whereas, information system allows sharing of information between more than one devices.

## Slide 5: System Development
Systems analysis – the activities that enable a person to understand and specify what an information system should accomplish
Systems design – the activities that enable a person to define and describe in detail how the system solves a need

## Slide 6: Systems Development Life Cycle (SDLC)
Development is usually organised as a project – a planned undertaking that has a beginning and end and that produces some definite result
  Used to develop an information system
  Requires knowledge of systems analysis and systems design tools and techniques
The SDLC is a process (sequence of events) – a lifecycle from new idea to final product

## Slide 7: System Development Life Cycle (SDLC)
The SDLC consists of all activities required to build, launch, and maintain an information system. Six core processes are:
  Identify the problem or need and obtain approval
  Plan and monitor the project
  Discover and understand the details of the problem or need
  Design the system components that solve the problem
  Build, test, and integrate system components
  Complete system tests and then deploy the solution
Just like building a house

## Slide 8: System Development Life Cycle (SDLC)
The SDLC consists of all activities required to build, launch, and maintain an information system. Six core processes are:
  Identify the problem or need and obtain approval
  Plan and monitor the project
  Discover and understand the details of the problem or need
  Design the system components that solve the problem
  Build, test, and integrate system components
  Complete system tests and then deploy the solution
NOT Just like building a house

## Slide 9: System Development Life Cycle (SDLC)
System development life cycle – the approach used to develop a particular information system
AKA - system development methodology – but that is not accurate
There are many different ways to develop an information system. The sequence of activities and the people’s roles are different but the outcome is the same - a well-designed and useful software-based system
    Traditional SDLC
    Unified process
    Iterative development
    Cyclic development
    Scrum
    Extreme programming
    Agile software development
Notes: Basically distinguished based on the order in which the core-processes are executed.

## Slide 10: Iterative Development
Iterative development (1990s) – an approach to system development in which the system is “grown” piece by piece through multiple iterations
  Complete small part of system (mini-project), then repeat processes to refine and add more, then repeat to refine and add more, until done
  Comparable to game development where one level (or version) is developed after the existing one
Agile development (2000s) – an information system development process that emphasizes flexibility to anticipate new requirements during development
  Cross-functional teams; responsive to changes in requirements; very short iterations
Notes: Agile is preferred:
* When the project development team or the clients are inexperienced
* When flexibility is needed
* Whenever there is uncertainty in understanding requirements or developing the project
Iterative development is preferred to show a quick Project output to the user. Or to improve an existing project.

## Slide 11: Iterative Systems Development Lifecycle (SDLC) – this cycle has 6 core processes

## Slide 12: Agile and other methodologies
We cover these near the end of the course
A word on current research

## Slide 13: Textbook case study Ridgeline Mountain Outfitters (RMO)
Large Retail Company
  Outdoor and sporting clothing and accessories
  Skiing, mountain biking, water sports
  Hiking, camping, mountain climbing
Rocky Mountain and Western States
  Started mail order and phone order
  Added retail stores
  Added extensive E-business component

## Slide 15: Ridgeline Mountain Outfitters (RMO)

## Slide 16: RMO Tradeshow System - Example
Sample project for this chapter
Small information system
Being added to larger supply chain management system
Demonstrates one iteration of the small project – assumes more iterations in total project
Goes through all six core processes of SDLC
The plan for this chapter is to complete iteration in six days

## Slide 17: RMO Tradeshow System
Problem – purchasing agents attend apparel and fabric trade shows around the world to order new products from suppliers
Need – information system (app) to collect and track information about suppliers and new products while at tradeshows
Tradeshow Project – is proposed
  Supplier information subsystem
  Product information subsystem

## Slide 18: Initial Activities – pre-project
Identify the problem and document the objective of the system (core process 1)
  Preliminary investigation
  System Vision Document
Obtain approval to commence the project (core process 1)
  Meet with key stakeholders, including executive management
  Decision reached, approve plan and budget

## Slide 19: System Vision Document
Contains:
Problem description System capabilities Business benefits

## Slide 20: Problem Description

## Slide 21: System Capabilities
Notes: Requirements to be fulfilled

## Slide 22: Business Benefits

## Slide 23: Day 1 Activities
Core Process 2: Plan the Project
  Determine the major components (functional areas) that are needed
    Supplier information subsystem
    Product information subsystem
  Define the iterations and assign each function to an iteration
    Decide to do Supplier subsystem first
    Plan one iteration – as it is small and straightforward
  Determine team members and responsibilities

## Slide 24: Work Breakdown Structure for the Iteration - not used in an agile project
Describes the work for core processes 3, 4, 5, and 6

## Slide 25: Work Sequence Draft for Iteration
Elaborates the Work Breakdown Structure
- Not used in an agile project – agile projects do not allocate specific times to tasks
Core process 3
Notes: Meet purchasing agents within RMO

## Slide 26: Day 2 Activities
Core Process 3: Discover and Understand Details
  Do preliminary fact-finding to understand requirements
  Develop a preliminary list of use cases and a use case diagram
  Develop a preliminary list of classes and a class diagram
    Information requirements allow the analyst to identify the classes (OOP) and tables (database)

## Slide 27: Identify Use Cases Both subsystems
Supplier
Product

## Slide 28: Identify Object Classes Both subsystems

## Slide 29: Preliminary Class Diagram Both subsystems
Notes: In each iteration, a particular subsystem based class diagram would be produced.
The figure above, can represent the output in the third iteration when the subsystems are merged into one.

## Slide 30: Day 3 Activities
Core Process 3: Discover and Understand Details
  Do in-depth fact-finding to understand requirements
  Understand and document the detailed workflow of each use case
Core Process 4: Design System Components
  Define the user experience with screens and report sketches

## Slide 31: Supplier Information Subsystem
Develop use cases (a simple model):
  Look up supplier
  Enter/update supplier information
  Lookup contact information
  Enter/update contract information

## Slide 32: Use Case Diagram (a model) Supplier information subsystem

## Slide 33: Another model: Activity Diagram (Workflow)
Look up supplier use case

## Slide 34: Another model: Draft Screen Layout Look up supplier use case

## Slide 35: Day 4 Activities
Core Process 4: Design System Components
  Design the database (schema)
  Design the system’s high level structure
    Browser, Windows, or Smart phone
    Architectural configuration (components)
    Design class diagram
    Subsystem architectural design

## Slide 36: Database Schema

## Slide 37: Another model: Architectural Configuration Diagram

## Slide 38: Another model: Preliminary Design Class Diagram
Includes View Layer Classes and Domain Layer Classes

## Slide 39: Another model: Subsystem Architectural Design Diagram

## Slide 40: Notes on Managing the Project
Lots of design diagrams – show different views of the system
  Design is a complex activity with multiple levels
  One diagram builds on/complements another
  Not everything is diagrammed, especially for a small project. Pick and choose.
Programming is also done concurrently
  You don’t design everything then code
  You do some design, some coding, some design, some coding
Notes: Agile methodology

## Slide 41: Day 5 Activities
Core Process 4: Design System Components
  Continue with design details
  In iterative development: Proceed use case by use case developing code
  In agile development: Proceed by developing code for user stories
Core Process 5: Build, Test, and Integrate System Components
  Continue programming - coding (build)
  Iterative development: Build use case by use case
  Perform unit and integration tests

## Slide 42: Code Example for One Class

## Slide 43: Day 6 Activities
Core Process 6: Complete System Testing and Deploy the System
  Perform system functional testing
  Perform user acceptance testing
  Possibly deploy part of system

## Slide 44: Workflow of Testing Tasks

## Slide 45: First Iteration Recap
This was a 6 day iteration of small project
  Most iterations are longer (2 to 4 weeks)
  This project might be 2 iterations
  Most projects have many more iterations
End users were involved to provide, check, and test requirements
Days 4 and 5 involved design and programming concurrently.

## Slide 46: The textbook covers SDLC activities and tasks

## Slide 47: The Rest of the Book …
Part I: An Introduction to Systems Development
  Chapter 1: From Beginning to End
    Small project overview emphasizing analysis and design and iterative development
  Online Chapter A: The Systems Analyst
    More about the role of the systems analyst in systems development, including system concepts and careers
Part II. Systems Analysis Activities
  Chapter 2: Investigating System Requirements
    More about core process 3: Systems analysis activities
  Chapter 3: Identifying Use Cases
    Techniques for Identifying and modeling use cases for systems analysis
  Chapter 4: Domain Modeling
    Techniques for identifying and modeling domain classes for systems analysis
  Chapter 5: Use Case Modeling
    Modeling more details about use cases

## Slide 48: The Rest of the Book …
  Online Chapter B: The Traditional Approach to Requirements
    DFD and networks
Part III. Essentials of Systems Design
  Chapter 6: Foundations of Systems Design
    Design activities, Controls and Security
  Chapter 7: Designing the System Architecture
    Architectural concepts, interoperability, designing components
  Chapter 8: Designing the User Interface
    Input and output design
  Chapter 9: Designing the Database
    Designing the schema – tables, data types, keys

## Slide 49: The Rest of the Book …
Part IV. Projects and Project Management
  Chapter 10: Approaches to Systems Development
    Predictive and adaptive
  Chapter 11: Project planning and Project Management
Part V. Advanced Design and Deployment
  Chapter 12: Object-Oriented Design: Fundamentals
    Principles, Design Classes, CRC Cards
  Chapter 13: Object-Oriented Design: Use Case Realization
    Communication and Sequence Diagrams, three layer design
  Chapter 14: Deploying the New System
    Testing, deployment, support activities

## Slide 50: End of lecture 1